MedScribe

Product Roadmap & Business Strategy

Post-Pilot Development Plan — June 2026

# 1. Current MVP Status

The following features are fully built and tested as of the pilot launch:

- Doctor signup and login with JWT authentication

- Patient registration and management with unique Patient IDs

- Voice recording in browser (Hindi + English code-switching)

- Sarvam AI transcription (saaras:v2.5 model)

- Groq LLM structuring — extracts medicines, diagnosis, tests, advice, follow-up

- Editable prescription review before confirmation

- PDF generation with token number (ReportLab)

- WhatsApp delivery via Twilio sandbox

- Patient visit history with expandable consultation details

- IST timezone support throughout

- JWT blacklisting on logout

- Rate limiting on login endpoint

- Input validation on all forms

- Audio file type and size validation

- Alembic database migrations

- Pagination on patient list

# 2. Remaining Security Items

These were identified during development but deferred post-pilot:

- Move JWT from localStorage to httpOnly cookies to prevent XSS theft

- Add HTTPS enforcement before production deployment

- Switch token blacklist from in-memory to Redis (currently resets on server restart)

- Add ABDM (Ayushman Bharat Digital Mission) compliance for government hospital sales

- Add audit logging — track who accessed/modified which patient record

- Add data encryption at rest for sensitive patient fields in PostgreSQL

# 3. Feature Roadmap (Post-Pilot)

## 3.1 Multi-Role System

Planned roles with separate UIs, all linked to the same hospital account:

- Doctor — current flow (record, prescribe, confirm, send)

- Receptionist — patient registration, appointment scheduling, token queue management

- Pharmacist — view confirmed prescriptions by token number, mark medicines dispensed

- Hospital Admin — manage all doctors, view analytics, billing dashboard

Each role logs in separately. A hospital buys one account and adds users under it.

## 3.2 Appointment Scheduling

- Receptionist books appointments for patients with specific doctors

- Doctor sees daily appointment queue on dashboard

- SMS/WhatsApp reminder to patient 1 hour before appointment

- Token auto-assigned at check-in

## 3.3 Pharmacist Module

- Pharmacist searches by token number to pull up prescription

- Sees medicines list with dosage and quantity

- Marks each medicine as dispensed

- Flags out-of-stock medicines back to doctor

- Basic inventory tracking

## 3.4 WhatsApp Improvements

- Switch from Twilio sandbox to Meta WhatsApp Cloud API (free, 1000 msgs/month)

- Send actual PDF as attachment (requires public hosting URL)

- Two-way messaging — patient can reply with queries

- Appointment reminders via WhatsApp

## 3.5 Mobile App

- React Native app for doctors — record consultation on phone

- Offline recording support with sync when connected

- Push notifications for appointment reminders

## 3.6 Analytics Dashboard

- Daily/weekly/monthly consultation count

- Most prescribed medicines (useful for pharmacy stock planning)

- Patient return rate

- Revenue tracking (if billing module added)

- Doctor performance metrics for multi-doctor hospitals

## 3.7 Technical Upgrades

- Migrate from SQLite to PostgreSQL for production

- Deploy backend on Render or Railway with auto-scaling

- Add Celery + Redis for background tasks (PDF generation, WhatsApp sending)

- Add EHR/EMR export (HL7 FHIR format) for hospital system integration

- ABDM integration for Ayushman Bharat health ID linking

# 4. Competitive Landscape

Existing players in the Indian clinic management space:

| Competitor | Key Features |
| --- | --- |
| Drlogy | 51,000+ hospitals, AI reports, cloud |
| Practo Ray | Appointments, records, billing |
| DocPulse | Telemedicine, e-prescriptions |
| Halemind | EHR, billing, analytics |
| hCue | Patient mgmt, pharmacy |

# 5. MedScribe Differentiation

- Voice-first Hindi/English — built for Indian doctors who think in Hindi but document in English

- WhatsApp delivery — prescriptions sent where Indian patients already are

- AI structuring that understands Indian medical conversations and local medicine names

- Designed for Tier 2/3 cities — simple UI, low bandwidth, mobile-friendly

- Affordable pricing — target Rs 499-999/month per clinic vs Rs 2000+ competitors

- Multi-role in one account — receptionist + doctor + pharmacist linked

# 6. Go-To-Market Strategy

## Phase 1 — Pilot (Current)

- 3-5 real doctors in Ambala/nearby cities

- Free during pilot, collect feedback

- Focus: core flow reliability (record → prescription → WhatsApp)

- Target: General Physicians and Pediatricians (highest consultation volume)

## Phase 2 — Early Sales (3-6 months post-pilot)

- Charge Rs 499/month per clinic — solo doctor plan

- Rs 999/month — clinic plan (1 doctor + 1 receptionist)

- Rs 2499/month — hospital plan (up to 5 doctors + receptionist + pharmacist)

- Target 50 paying clinics in Punjab, Haryana, UP

- Sales channel: direct outreach to doctor WhatsApp groups

## Phase 3 — Scale (6-18 months)

- Partnership with medical associations (IMA chapters)

- Referral program — doctors get 1 month free for each referral

- Expand to 10 states, 500+ clinics

- Explore government hospital contracts (requires ABDM compliance)

# 7. Known Tech Debt

- Doctor edits to prescription not always reflected in PDF when going back and editing multiple times — needs PATCH-before-PDF flow fix

- Token number collision possible on high volume same-day confirmations — add UUID suffix by default

- Audio recordings not deleted after transcription — add cleanup job

- No error boundary on frontend — any JS error shows blank page

- Consultation history shows WhatsApp status as not_sent even after sending in some edge cases

- No loading state on patient history page — shows blank briefly on slow connections

- Alembic migrations not tested for PostgreSQL — only verified on SQLite

- SECRET_KEY warning check uses settings object but does not block startup — should raise exception in production mode

MedScribe — Confidential Product Document — June 2026